School of Computer Science

Project Proposal Form

Translation Wrapper for Content Handover

## WBL Track -Project Proposal

- General Information

| Project Title: | Translation Wrapper for Content Handover |
| --- | --- |

Points of Contact

List the principal individuals who may be contacted for information regarding the project.

| Position | Title/Name/Organization | Phone | E-mail |
| --- | --- | --- | --- |
| Project Sponsor | YTL Communications Sdn. Bhd. | - | - |
| Project Manager (if applicable) | Samiullah Attaullah | - | - |
| Project Members | Chin Wey Xuan | 018-3655356 | weyxuan.chin@ytlcomms.my |

- Executive Summary

In two or three paragraphs, provide a brief overview of this project and the contents of this document.

This project aims to develop a centralized Translation Wrapper platform that is designed to streamline the multilingual content handover process between marketing and development teams for the Yes website. The current workflow relies heavily on manual work, including manual translation across multiple languages, and repetitive data entry that consumes significant time and resources, often producing inconsistent terminology and varied content quality. The use of various tools in the handover process, including Figma, Microsoft Excel and PowerPoint, also leads to a fragmented and inefficient process. The proposed solution centralizes content ingestion and offers a centralized workflow with the use of Optical Character Recognition (OCR) and AI-assisted translation capabilities. The Translation Wrapper reduces manual effort through automation and standardization that enforces standardized brand terminology across all languages and enables scalable content updates in the future. The goal of this solution is to bridge the gap between creative content generation and technical implementation, supporting a faster and more reliable handoff process to the development team.

- Project Purpose

Explain the business reason(s) for doing this project.  The Project Purpose (the Business Problem and Project Business Objectives) is in the Project Proposal, Section B.

1.  Problem Statement

The problem statement is a question, issue, or situation, pertaining to the organization, which needs to be answered or resolved.  State in specific terms the problem or issue this project will resolve.

The current multilingual content creation and translation workflow for the Yes website is inconsistent and inefficient across teams. The marketing team provides content updates through multiple tools, such as Microsoft PowerPoint and Microsoft Excel for text, and Figma for visual assets, which results in a disorganized handover process. The multilingual translation is performed manually, which leads to unstandardized terminology and varying quality across web pages. On the development side, the reliance of manual data entry into the WordPress WPML plugin is highly repetitive and time-consuming. To address these inefficiencies, there is a need to adopt a more efficient standardized and scalable workflow for multilingual content generation and updates that enables a seamless handover process while allowing Marketing team to gain control over content quality and brand consistency.

- Project Objectives

Define the specific objectives of the project that correlate to the strategic initiatives or issues identified in Strategic Plan.

Project Objectives

- Develop a translation wrapper platform to centralize content ingestion from multiple sources.

- Integrate Optical Character Recognition (OCR) feature to extract text embedded within visual assets.

- Establish a dynamic glossary system to enforce terminology consistency across all languages.

- Automate initial translation drafts using Large Language Model (LLM) API integration with glossary-defined prompts.

- Implement a review dashboard to validate and approve translations before handover.

#### Assumptions

Assumptions are statements taken for granted or accepted as true without proof.  Assumptions are made in the absence of fact.

- API Availability: All third-party APIs required will remain accessible, stable and within budget limits throughout development. - Input Quality: The quality of visual assets, including images, banners, or screenshots uploaded are in sufficient resolution and clarity for clear text extraction. - Content Ownership: The marketing team will remain the primary responsibility for translation quality assessment and final content approvals. - Workflow Validity: The finalized translation provided in structured format is sufficient to meet the developers’ needs for WPML content updates, without requiring direct automated integration to the live WordPress database. - Language Scope: The primary content language translation is assumed to be from one source (English) and translated into a limited set of target languages (Bahasa Malaysia, Mandarin) only.

#### Project Description, Scope and Management Milestones

# Project Description

Describe the project approach, specific solution, customer(s), and benefits.

The Translation Wrapper is a middleware system designed to automate, organize and standardize the multilingual content workflow before it reaches the deployment stage. The approach shifts the translation process from a fragmented, manual task to a centralized, semi-automated workflow with human oversight. By integrating Optical Character Recognition (OCR) and Generative AI, the solution bridges the gap between the content generation and technical implementation. Specific Solution - Multi-source Ingestion and OCR Processing - Accepts text languages and static images to be ingested into a unified platform. - Utilize OCR engines to automatically extract text embedded in visual assets. - Extracted OCR text is editable prior to translation to correct any errors. - AI-assisted Translation - Integration with Large Language Models (LLM) API to generate first draft translation. - Implement a glossary system that contains brand terminology, product names, and technical terms. - Glossary terms are automatically injected into the system for tone consistency. - Review Dashboard - A dashboard interface that allows Marketing teams to view the source content and AI draft side-by-side. - Inline editing capabilities to allow direct modification and status update for approval, rejection or pending review of translations. - Structured Export - The approved content will be compiled into a formatted Microsoft Excel (.xlsx) file to connect to the developers’ entry work into WPML. Customers - Marketing Team: Content managers, copywriters, UI/UX designers. - Development Team: Direct beneficiaries that receive clean and standardized data files. Benefits - Improves operational efficiency by reducing multilingual translation effort. - Ensure consistent terminology across all languages. - Enable scalability of handling large volumes of content update.

# Scope

The project scope defines all of the products and services provided by a project, and identifies the limits of the project.  The project scope addresses the who, what, where, when, and why of a project.

This project involves the design, development, and validation of the Translation Wrapper that targets to enhance the internal workflow between the Marketing and Development team. Products & Services Provided - Centralized Web Dashboard - OCR Image Text Extraction - Translation Engine - Glossary Management - Review Dashboard Limits of the project - The solution does not automatically push content into the live WordPress environment. - No direct amendment of the visual assets is provided, only the translation of content. - The scope is limited to text and static images only. Who The project is owned and developed by the Digital Products Team. Stakeholders include content managers, copywriters and designers from the Marketing Team who contribute to the content creation. What A centralized platform that consolidates text extraction, translation, review, exporting, which provides a consistent and standardized workflow for multilingual content preparation. Where The solution will be a standalone web-based application that can be accessed via web browsers by authorised internal users. API services will be operated on Google Cloud Platform infrastructure. When The project is expected to be deployed by January 2026, the end of WBL 1. Why The current content generation and translation iteration process is fully manual and time-consuming. The shortage of standardized terminology also leads to inconsistent brand messaging across languages.

# Summary of Milestones and Deliverables

Provide a list of milestones and deliverables with estimated date and duration.

| Milestone No. | Milestone | Person Responsible | Duration (days) | Targeted Completion Date |
| --- | --- | --- | --- | --- |
| 001 | Requirement Analysis & Research | Sami, Wey Xuan | 5 | 18/11/2025 |
| 002 | Define Project Scope | Sami, Wey Xuan | 3 | 21/11/2025 |
| 003 | System Architecture Design | Wey Xuan | 7 | 28/11/2025 |
| 004 | UI/UX Design | Wey Xuan | 7 | 5/12/2025 |
| 005 | Implementation | Wey Xuan | 25 | 30/12/2025 |
| 006 | Testing | Testing Team | 10 | 9/1/2026 |
| 007 | User Acceptance Testing | Stakeholders | 14 | 23/1/2026 |
| 008 | Deployment | Wey Xuan | 5 | 28/1/2026 |
| 009 | Documentation | Wey Xuan | 5 | 30/1/2026 |

- Project Organization

# Project Organization Chart

Provide a graphic depiction of the project team.  The graphical representation is a hierarchal diagram of the project organization that begins with the project sponsor and includes the project team and other stakeholders.

# Organization Description

Describe the type of organization used for the project team, its makeup, and the lines of authority.

The project follows a hierarchical organization model with clear lines of authority and governance, designed to facilitate effective supervision, decision-making, and collaboration with the stakeholders throughout the project lifecycle. At the top of the hierarchy is the Project Sponsor, who provides high-level direction, allocates resources, and validates the solution meets business needs. The Project Manager oversees daily tasks and monitors progress, ensuring the deliverables aligns with the business goals and are completed within the scope, timeline, and constraints. Project Members work under the guidance of the project manager and are responsible for executing technical and design related tasks, coordinating with stakeholders, and providing regular project updates. While the lines of authority are vertical for governance, the operational structure also encourages a flat, collaborative relationship with key stakeholders for engagement and requirement feedback. The Marketing team and Development team play an essential supportive role by contributing requirements, workflow insights, and validation throughout the whole project lifecycle. This dual structure of vertical authority and horizontal collaboration will be able to ensure the solution remains practical and feasible to the real-world processes while maintaining clear accountability and authority.

# Roles and Responsibilities

Describe, at a minimum, the roles and responsibilities of all stakeholders identified in the organizational diagram above.

Project Sponsor: YTL Communications Sdn. Bhd. - Provides high-level direction and funding for the project. - Allocates necessary resources like brand assets and workflow documentation. - Approve project initiation, scope changes, and major milestones. Project Manager: Samiullah Attaullah - Ensure project timeline and scope adhere to initial requirements and objectives. - Allocate tasks to project members and provide supervision. - Identify potential risks and validate if features meet the requirements throughout the process. Project Member: Chin Wey Xuan - Execute tasks to manage the project schedule and align with the project milestones. - Design and develop the assigned components. - Provide comprehensive documentation for technical specifications, user guides and reports. - Collaborate directly with stakeholders for requirement gathering and feedback. Internal Stakeholders: Marketing Team, Development Team - Provide workflow requirements and pain points. - Review and provide feedback on final output. - Validate output quality of the translated content. - Participate in UI/UX design reviews and provide feedback.

- Resources

Identify the initial funding, personnel, and other resources, committed to this project by the project sponsor.  Additional resources may be committed upon completion of the detailed project plan.

| Resources | Allocation and Source |  |
| --- | --- | --- |
| Funding | Source: - | Amount: $ |
| Project Team (Full and Part Time Staff) | Full time members including project manager and project members. |  |
| Customer Support | - |  |
| Facilities | Hybrid collaboration environment both in office and remotely. - Microsoft Teams for virtual meetings and regular check-ins. |  |
| Equipment | Laptop with access to all the listed software tools. |  |
| Software Tools | - Visual Studio Code - Github - Microsoft Excel |  |
| Other | The third-party APIs involved are listed as below: - Google Gemini API (LLM translation) - Google Cloud Vision API (OCR Image Extraction) |  |

- Appendices

Include any relevant appendices, if applicable. (you may include relevant research papers, or guiding articles that has become the basis of your research/work)

Appendix A: Guiding Articles

- Human-in-the-Loop (HITL) Process

Ward, K. (2025, July 15). What is Human-in-the-Loop (HITL)? AI21. https://www.ai21.com/glossary/foundational-llm/human-in-the-loop/

- WPML Plugin
https://wpml.org/documentation/

- Google Cloud Vision API
https://docs.cloud.google.com/vision/docs/ocr